# 🧩 PHASE 0 – PROJECT SETUP (Day 1–2)

## 0.1 Infrastructure Setup

- Create AWS account

- Launch EC2 t2.micro (Ubuntu)

- Configure security groups (HTTP, HTTPS, SSH)

- Allocate Elastic IP

- Install Node.js, npm

- Install Nginx

- Install PM2

- Setup Git

## 0.2 S3 Setup

- Create S3 bucket

- Disable public listing

- Enable object access via URL

- Create IAM user for S3

- Store access keys securely (.env)

## 0.3 Project Initialization

- Create Git repository

- Initialize backend (Node + Express)

- Initialize frontend (React + Vite + Tailwind)

- Setup folder structure

- Setup environment config (.env)

# 🗄 PHASE 1 – DATABASE & CORE STRUCTURE (Day 3–5)

## 1.1 Database Setup (SQLite)

- Install SQLite

- Create DB connection service

- Create migration system

## 1.2 Create Tables

- users

- centers

- batches

- students

- sessions

- attendance

- holidays

- audit_logs

## 1.3 Seed Initial Admin

- Create default super admin

# 🔐 PHASE 2 – AUTHENTICATION & ROLES (Day 6–8)

## 2.1 Authentication

- Register endpoint (admin only)

- Login endpoint

- JWT token generation

- Token expiration handling

- Password hashing (bcrypt)

## 2.2 Role-Based Middleware

- Admin access middleware

- Center Manager access middleware

- Trainer access middleware

- Student access middleware

## 2.3 Frontend Auth

- Login page

- Token storage

- Protected routes

- Role-based dashboard routing

# 🏢 PHASE 3 – CENTER & BATCH MANAGEMENT (Day 9–11)

## 3.1 Center Management

- Add center

- Edit center

- View centers

- Store latitude & longitude

## 3.2 Batch Management

- Create batch per center

- Edit batch

- Delete batch

- View batch list

# 👨‍🎓 PHASE 4 – STUDENT MANAGEMENT (Day 12–15)

## 4.1 Manual Student Add

- Create student user

- Assign batch & center

- Save offline student_id

## 4.2 Bulk Upload (Excel)

- Upload Excel file

- Parse Excel

- Validate fields

- Insert students

- Handle duplicates

- Display import summary

## 4.3 Student Transfer

- Change center

- Change batch

- Log audit record

# 📅 PHASE 5 – SESSION & HOLIDAY SYSTEM (Day 16–18)

## 5.1 Holiday Module

- Add holiday

- Prevent session creation on holiday

- Holiday list view

## 5.2 Session Module

- Create session

- Validate no holiday

- Allow multiple sessions per day

- Grace period logic (±15 min)

- Edit session

- Delete session

- Audit logging

# 📲 PHASE 6 – QR ATTENDANCE SYSTEM (Day 19–21)

## 6.1 Student QR Generation

- Auto detect active session

- Generate JWT payload

- Set 35-second expiry

- Render QR

- Auto refresh timer

## 6.2 Trainer Scanner

- Integrate QR scanner

- Send scanned token to backend

- Validate:

  - Session active

  - Grace period

  - Not duplicate

  - Correct role

- Save attendance

- Show success/error feedback

# 📸 PHASE 7 – PHOTO + GPS ATTENDANCE (Day 22–24)

## 7.1 Frontend

- Access camera

- Capture image

- Capture GPS coordinates

- Detect active session

## 7.2 Backend

- Upload image to S3

- Store S3 URL

- Save attendance record

- Prevent duplicate

## 7.3 Optimization

- Compress images before upload

- Limit image size

# 📊 PHASE 8 – REPORTS & EXPORT (Day 25–26)

## 8.1 Attendance Filters

- Date range

- Student

- Batch

- Center

## 8.2 Excel Export

- Generate Excel file

- Include required columns:

  - Student ID

  - Student Name

  - Date

  - Session

  - Center

  - Status

  - Method

  - Timestamp

  - Coordinates

  - Photo URL

- Download endpoint

# 📈 PHASE 9 – DASHBOARD (Day 27–28)

## 9.1 Admin Dashboard

- Total centers

- Total students

- Total batches

- Today attendance %

- Overall attendance %

- Center comparison chart

- Session attendance graph

- Absentee list

## 9.2 Role-Based Dashboards

- Center-specific stats

- Trainer session stats

# 📝 PHASE 10 – AUDIT LOG SYSTEM (Day 29)

- Log attendance edits

- Log session creation

- Log student transfer

- Log holiday marking

- Admin audit view page

# 🚀 PHASE 11 – DEPLOYMENT & HARDENING (Day 30)

- Setup Nginx reverse proxy

- Configure HTTPS (Let’s Encrypt)

- Enable PM2 auto-restart

- Secure .env file

- Disable directory browsing

- Basic rate limiting

- Full system test

- Backup strategy for SQLite

- Backup S3 bucket

# 🔥 OPTIONAL BUT RECOMMENDED

- Auto mark absent after session closes

- System notification if duplicate attendance attempt

- Attendance percentage calculation per student

- Eligibility threshold logic (e.g., 75%)

# 📦 FINAL PROJECT DELIVERABLES CHECKLIST

Before launch confirm:

- All roles tested

- Multi-center tested

- Multiple sessions tested

- Grace logic tested

- QR expiry tested

- Image upload tested

- Excel export tested

- Audit logs verified

- Dashboard numbers verified

- Server restart test passed